## Slide 1
Project F.I.R.E Delivery Review
Real Estate Data Insight
04/02/2025
Presented By – Vinay Middha
Notes: 1

## Slide 2
Project Summary and Execution Timelines
Timelines
Project Start
01/06/2025
Project Summary
Effective implementation of significant technical advancements, leading to measurable advantages.
Minimised technical debt and addressed persistent critical problems, enhancing the overall health and stability of the system.
Facilitated future scalability and created a solid groundwork for external integrations such as KLI, Energy Utilities, and IQVIA opportunities.
Improved system performance, automation, and smooth data integration.
Delivery Complete
04/30/2025
Requirement Sign-Off
01/09/2025
Integration Delivered
04/25/2025
SQL Agent Jobs & CLR Fix
04/15/2025
Defect Resolution Date: 04/09/2025
Overview of Major Deliverables, Schedules, and Value Generated

## Slide 3: Project Scope & Key Enhancements
🔧 Fixes
Resolved 10 long-standing critical defects in collaboration with the REDI team
Fixed CLR Procedure issue impacting job execution – resolved with Microsoft after a year-long delay
🔁 Re-Engineering
Refactored and restored non-functional SQL Agent Jobs using standard best practices
Significantly reduced job failure rates, improving reliability
🔗 Integrations
Implemented key integrations to support:
  KLI – Demographic data updates
  Energy Utilities – Automated reporting
  IQVIA – Market research data updates and location alignment
🔨 Infrastructure Evolution
Enhanced the underlying architecture to support scalability and external connectivity
Project F.I.R.E. – Scope Summary
We delivered a comprehensive set of technical upgrades, focusing on stability, scalability, and integration readiness.

## Slide 4: Business Value Delivered
🚀 Performance & Automation
Built faster, more reliable data pipelines to deliver timely, accurate business insights
Reduced manual interventions, saving significant resource hours
📊 Accuracy & Decision-Making
Improved data accuracy and availability, enabling better reporting and strategic decisions
Automated demographic updates, saving ~50 hours/quarter for the REDI team
🔄 System Modernisation
Replaced legacy MS Access and manual workflows with real-time data automation
Enhanced report generation speed by 50% and reduced data entry errors
🌍 Future-Ready Foundation
Designed a scalable, secure architecture to:
  Enable bulk data loading from partners (e.g., IQVIA: ~15 hours/week saved)
  Expose location data APIs for internal and future external use
  Support ongoing enhancements and integrations

## Slide 5: Next Steps / Recommendations
🔍 1. Monitor & Stabilize
Regularly track the performance and reliability of new integrations and automations
Implement automated alerting and logging to proactively detect issues
🌐 2. Expand External Connectivity
Explore secure, governed exposure of the Location Alignment API to external partners
Assess feasibility and security implications for strategic data sharing
🔄 3. Optimize & Evolve
Identify performance bottlenecks and opportunities for optimisation
Continuously enhance data pipelines and automate additional manual workflows
🛡️ 4. Strengthen Governance
Define and enforce governance processes for all automated workflows
Establish clear ownership, documentation standards, and change control procedures
🚀 5. Plan for Future Growth
Design a roadmap for next-phase integrations (e.g., new partners, data domains)
Leverage reusable components to reduce development effort in future initiatives

## Slide 6: Thank You

## Slide 7: APPENDIX

## Slide 8
KLI Integration
  Automated quarterly demographic updates, ensuring REDI team have the most current data for better decision-making.
  Reduced manual effort by an estimated 50 hours per quarter.
Store Strategy Data Automation
  Legacy MS Access DB and manual file-based processes were replaced with automated real-time data pipelines for reporting.
  Improved report generation time by 50% and eliminated potential data entry errors.
IQVIA Integration
  Enabled bulk loading of medical practice, clinics, and hospitals' data from flat files, significantly reducing manual intervention.
  Estimated to save approximately 15 hours per week in data loading efforts.
Location Alignment API
  Consumes master location data, providing a single source of truth for internal systems.
  Scalable architecture designed to securely expose data to external partner networks in the future.
Project F.I.R.E

## Slide 9
Project F.I.R.E
Job Name | Prod Job Status | Test Results | Remarks
MktResearch - Make Radius Demos Nightly | Failing Weekly | Error | Working with Erin
MktResearch - Run dbo.usp_make_Zip_Dist_CVS_MC | Running weekly | Prod Success | Document sent for review
MktResearch_LibertyMetrics - Import Data File | Disabled | Permission Error | Redesign – View Missing
MktResearch_LibertyMetrics - Import Data File - Check for CSV file | Disabled | Permission Error | Redesign – View Missing
MktResearch - Exec Datainsights usp_RadiusDemos_TAS_DemoEngine_Hispanicity | Disabled | Success | Redesign – View Missing
MktResearch - Exec Datainsights usp_Update_TAS_Radius_Data | Disabled | Success | We will get confirmation with Market Research team if they need this Jobs
MktResearch - Start Job MktResearch - Exec Datainsights usp_RadiusDemos_TAS_DemoEngine_Hispanicity | Disabled | View not Available | Redesign – View Missing
MktResearch - Start Job MktResearch - Exec Datainsights usp_Update_TAS_Radius_Data | Disabled | Success | Redesign – View Missing
MktResearch - String Lines Quarterly | Disabled | Success | TBD
MktResearch - Update CVS and CVSTGT Distance Tables | Disabled | Success | Add the stesp of this job to the SPI - Check for New Target Stores