## Slide 1
Project F.I.R.E Delivery Review
Real Estate Data Insight
04/02/2025
Presented By – Vinay Middha
Notes: 1

## Slide 2
Project Summary and Execution Timelines
Timelines
Project Start
01/06/2025
Project Summary
Successful delivery of high-impact technical improvements, resulting in tangible benefits
Reduced technical debt and resolution of longstanding critical issues, improving system overall health & stability
Enabled future scalability and established a robust foundation for external integration like KLI , Energy Utilities & IQVIA opportunities
Enhanced system performance, automation, and seamless data integration
Project F.I.R.E. Scope
Key Fixes & Enhancements
FIX - Resolution of 10 critical pending defects in collaboration with REDI team
Integration - key automations and integrations designed for future growth and external connectivity like KLI, Demographic Update, Energy Utility for Reporting , IQVIA to update Mkt Research Data & Location Alignment.
Re-Engineering - Reengineering of previously non-functional SQL Agent Jobs, ensuring reliable operation.
Evolve - Infrastructure and architecture enhancements
Critical Defect Resolutions - Long-pending issues were resolved, significantly improving system stability and user experience
SQL Agent Job Reengineering - Non-working jobs were refactored using standard patterns and best practices, leading to a reduction in job failures.
CLR Procedure Fix - Critical issue affecting job execution was resolved in collaboration with Microsoft after a year-long delay, restoring key data update processes.
Key Integration – KLI for Demographic Updates, Energy Utilities & IQVIA
Delivery Complete
01/06/2025
Requirement Sign-Off
01/09/2025
Integration Delivered
04/25/2025
SQL Agent Jobs & CLR Fix
04/15/2025
Defect Resolution 04/09/2025

## Slide 3
KLI Integration
  Automated quarterly demographic updates, ensuring REDI team have the most current data for better decision-making.
  Reduced manual effort by an estimated 50 hours per quarter.
Store Strategy Data Automation
  Legacy MS Access DB and manual file-based processes were replaced with automated real-time data pipelines for reporting.
  Improved report generation time by 50% and eliminated potential data entry errors.
IQVIA Integration
  Enabled bulk loading of medical practice, clinics, and hospitals data from flat files, significantly reducing manual intervention.
  Estimated to save approximately 15 hours per week in data loading efforts.
Location Alignment API
  Consumes master location data, providing a single source of truth for internal systems.
  Scalable architecture designed to securely expose data to external partner networks in the future.
Project F.I.R.E

## Slide 4: Value Delivered
Faster and More Reliable Data Pipelines: Ensuring timely and accurate information for critical business decisions.
Significant Reduction in Manual Interventions: Freeing up valuable resources to focus on strategic initiatives.
Improved Data Accuracy and Availability: Leading to enhanced reporting and business insights.
Strong Foundation for Future Growth: Scalable architecture and reusable components support future integrations and expansions.
Reduced Technical Debt and Operational Risk: Improving system stability and maintainability.

## Slide 5: Next Steps / Recommendations
Continuously monitor the stability and usage of the new integrations and automations.
Explore opportunities for securely exposing Location APIs to strategic partner networks.
Consider ongoing enhancements and optimizations to further improve system performance and efficiency.
Define clear governance processes for the newly implemented automation workflows to ensure consistency and maintainability

## Slide 6: Thank You

## Slide 7: APPENDIX

## Slide 8
Project F.I.R.E
Job Name | Prod Job Status | Test Results | Remarks
MktResearch - Make Radius Demos Nightly | Failing Weekly | Error | Working with Erin
MktResearch - Run dbo.usp_make_Zip_Dist_CVS_MC | Running weekly | Prod Success | Document sent for review
MktResearch_LibertyMetrics - Import Data File | Disabled | Permission Error | Redesign – View Missing
MktResearch_LibertyMetrics - Import Data File - Check for CSV file | Disabled | Permission Error | Redesign – View Missing
MktResearch - Exec Datainsights usp_RadiusDemos_TAS_DemoEngine_Hispanicity | Disabled | Success | Redesign – View Missing
MktResearch - Exec Datainsights usp_Update_TAS_Radius_Data | Disabled | Success | We will get confirmation with Market Research team if they need this Jobs
MktResearch - Start Job MktResearch - Exec Datainsights usp_RadiusDemos_TAS_DemoEngine_Hispanicity | Disabled | View not Available | Redesign – View Missing
MktResearch - Start Job MktResearch - Exec Datainsights usp_Update_TAS_Radius_Data | Disabled | Success | Redesign – View Missing
MktResearch - String Lines Quarterly | Disabled | Success | TBD
MktResearch - Update CVS and CVSTGT Distance Tables | Disabled | Success | Add the stesp of this job to the SPI - Check for New Target Stores